# Free Building Painting Work Package Inspection and Test Plan Template

Ordinary building decorative painting to scheduled interior/exterior building surfaces, including substrate review, preparation, approved primer/coating system, application, finish review, protection and handover. Excludes industrial/protective coating systems, specialist fireproofing, lead/asbestos remediation, structural repairs and coating design.

| Project | [Enter project / state / parties] |
| --- | --- |
| Package | painting |
| Document / revision | [Enter controlled number and revision] |
| Issue purpose | For review - proposed editable baseline |
| Boundary | Complete against project documents; remove out-of-scope activities. |

# Read before use

This is a reusable proposed baseline, not an approved project plan or completed inspection record.

Enter actual acceptance criteria, source revisions/locators, lot basis, frequency, roles and contractual control points from the project. No numeric limit, test result, qualification, signature or client release has been supplied.

Confirm scope and remove or mark conditional rows that do not apply. Resolve missing or conflicting decisions with the assigned project authority.

Complete the matching blank Record Prompts only when actual work occurs; retain source certificates and original specialist reports.

# Project inputs to resolve

Project jurisdiction and approval context: [Enter project source / decision] Identify state or territory, building class/use where relevant, authority and applicable approvals.

Approved drawings, schedules and revisions: [Enter project source / decision] Identify the exact controlled plan, detail, schedule, room/zone/line locator and revision.

Contract specification and adopted standards: [Enter project source / decision] Record the project clauses, adopted editions, annexures and precedence; verify actual adoption.

Approved materials and product system: [Enter project source / decision] Identify approved products, batch/source, technical data and installation instructions.

Approved installation method and procedures: [Enter project source / decision] Identify approved procedure, work method, manufacturer instructions and current revision.

Assigned performer, reviewer and external control roles: [Enter project source / decision] Record named roles, authority, required notices and any contract-assigned hold/witness/release.

Project records and handover submission rules: [Enter project source / decision] Identify required record formats, photographs, certificates, reports, recipients and closeout process.

Trade, authority and work-package interfaces: [Enter project source / decision] Define boundaries, predecessor readiness, penetrations/services, other trades and acceptance owner.

Project inspection/testing plan and acceptance basis: [Enter project source / decision] Copy actual method, instrument/lab, locations, lot, frequency, acceptance and report requirements.

Site safety, access and environmental controls: [Enter project source / decision] Identify site-specific risk controls, permits, access arrangements and environmental obligations.

# Inspection and Test Plan

Proposed baseline. Replace prompts with controlled project criteria and references before project review.

## PAI-01 · Area schedule, finish system and scope release

| Inspection / test | Confirm each area, substrate, finish schedule, coating system and adjacent-trade interface is identified. |
| --- | --- |
| Method | Review approved finish schedule, drawings, samples, specified product system and exclusions; resolve substrate/system conflicts before preparation. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Painting area release register |
| Applicability / remarks | Architectural building decoration only. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-02 · Paint and preparation product receipt

| Inspection / test | Check coatings, primers, fillers and preparation products against approved system and intended surface. |
| --- | --- |
| Method | Review approval/submittal, labels, product identifiers, batch and condition against project schedule and manufacturer instructions. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Paint material receipt and batch record |
| Applicability / remarks | Product selection and compatibility require project approval. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-03 · Substrate survey and preceding-trade handover

| Inspection / test | Inspect and record visible substrate type, condition and unresolved defects before surface preparation begins. |
| --- | --- |
| Method | Compare area condition with scope, drawings and coating-system requirements; refer moisture, contamination, movement or repair questions to assigned role. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Substrate survey and handover record |
| Applicability / remarks | No acceptance limit for moisture, adhesion or surface profile is supplied. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-04 · Protection, access and environmental readiness

| Inspection / test | Verify adjacent finishes, services, occupants/access constraints and waste controls are protected per project plans. |
| --- | --- |
| Method | Review site safety/environmental controls and work-area setup before preparation or application; note permits and unresolved coordination. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Painting work-area readiness record |
| Applicability / remarks | Site-specific controls and regulated-material assessments remain project-led. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-05 · Surface preparation and repairs

| Inspection / test | Check preparation method and repaired surface evidence match the scheduled substrate and coating system. |
| --- | --- |
| Method | Inspect cleaning, removal of loose coating, filling/sanding or other specified preparation against the project/product source; log unsuitable substrate for disposition. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Surface preparation inspection record |
| Applicability / remarks | Does not authorize hazardous coating removal or remediation. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-06 · Primer and sealer application

| Inspection / test | Verify specified primer/sealer identity, area coverage and application record before following coats. |
| --- | --- |
| Method | Compare product, substrate, application record and any specified environmental or recoat requirements with current product instructions and project specification. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Primer and sealer application record |
| Applicability / remarks | No drying, coverage or environmental numeric values are inferred. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-07 · Decorative coat application and colour/finish control

| Inspection / test | Check coating layers, colour, sheen, edges and finish against approved schedule and sample. |
| --- | --- |
| Method | Review application records and inspect agreed viewing locations in the manner specified by the project; identify defects by area for disposition. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Decorative coat and finish inspection record |
| Applicability / remarks | No universal visual tolerance or coat count is invented. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-08 · Protection, touch-up and completion

| Inspection / test | Confirm completed areas are protected, agreed touch-ups are tracked and other-trade damage is distinguished in the record. |
| --- | --- |
| Method | Walk down by scheduled area, reconcile defect list and protection status, and record interfaces requiring another trade or reviewer. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Painting completion and protection record |
| Applicability / remarks | Completion remains unclaimed until actual project review. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## PAI-09 · Paint batch, waste and handover dossier

| Inspection / test | Reconcile product/batch traceability, closeout records, waste obligations and required handover submission. |
| --- | --- |
| Method | Check package record index against contract submission requirements and close or identify outstanding items for assigned disposition. |
| Acceptance condition | Project source and approved installation details identify the applicable scope, requirements and evidence for this location; record any gap or variance for assigned disposition. [Enter Assigned performer, reviewer and external control roles] [Enter Project inspection/testing plan and acceptance basis] [Enter Project records and handover submission rules] |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | At the work stage identified by the project inspection plan; repeat when the applicable location, installation condition or controlled source changes. [Enter Project inspection/testing plan and acceptance basis] |
| Responsibility | Proposed: assigned trade supervisor / quality role records the check; review and external sign-off remain with project-assigned persons acting within documented authority. [Enter Assigned performer, reviewer and external control roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Painting closeout and handover index |
| Applicability / remarks | No project result, certificate or acceptance is prefilled. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

# Blank matching record prompts

Complete the actual date, observation, result and responsible roles during the work. Blank cells are intentional; this template contains no completed inspection or approval.

## PAI-01 · Area schedule, finish system and scope release

| Field | Actual entry / evidence |
| --- | --- |
| Room / elevation / area |  |
| Substrate type |  |
| Specified coating system ref. |  |
| Finish / scope decision ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-02 · Paint and preparation product receipt

| Field | Actual entry / evidence |
| --- | --- |
| Product / system layer |  |
| Batch / delivery docket |  |
| Intended area |  |
| Approval / substitution ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-03 · Substrate survey and preceding-trade handover

| Field | Actual entry / evidence |
| --- | --- |
| Room / elevation / substrate |  |
| Observed condition / photo ref. |  |
| Preceding trade release ref. |  |
| Repair / query ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-04 · Protection, access and environmental readiness

| Field | Actual entry / evidence |
| --- | --- |
| Work area |  |
| Protected items / method ref. |  |
| Access / permit ref. |  |
| Waste / environmental control ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-05 · Surface preparation and repairs

| Field | Actual entry / evidence |
| --- | --- |
| Surface / room locator |  |
| Preparation method / source |  |
| Repair / filler product ref. |  |
| Defect / disposition ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-06 · Primer and sealer application

| Field | Actual entry / evidence |
| --- | --- |
| Surface / area |  |
| Primer / sealer product |  |
| Batch ref. |  |
| Application / recoat source locator |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-07 · Decorative coat application and colour/finish control

| Field | Actual entry / evidence |
| --- | --- |
| Room / elevation |  |
| Coat / layer identifier |  |
| Colour / sheen sample ref. |  |
| Defect / disposition locator |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-08 · Protection, touch-up and completion

| Field | Actual entry / evidence |
| --- | --- |
| Room / elevation |  |
| Protection ref. |  |
| Touch-up / defect ref. |  |
| Other trade / decision ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## PAI-09 · Paint batch, waste and handover dossier

| Field | Actual entry / evidence |
| --- | --- |
| Areas covered |  |
| Product / batch index |  |
| Waste record ref. |  |
| Submission / recipient ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

# Topic guidance sources and limitations

## training.gov.au, CPCCPD3021 Prepare existing coated surface for painting

Official unit page; full elements/performance and evidence reviewed: work instructions, surface/substrate assessment, method choice, removal/repair/primer/fill/sand and clean-up.

https://training.gov.au/Training/Details/CPCCPD3021/unitdetails

Building decorative package stages around surface readiness and preparation; specified product and project controls remain authoritative.

## training.gov.au, CPCCPD3022 Apply paint by brush and roller

Official current unit PDF inspected directly (5 pages): planning, products, preparation, brush/roller application, finishing, job-defined tests and clean-up.

https://training.gov.au/TrainingComponentFiles/CPC/CPCCPD3022_R2.pdf

Supports ordinary decorative paint task stages. Product, finish and verification requirements remain project sourced; no specialist protective coating criteria are applied.

## Construction Quality Australia, How to create an Inspection and Test Plan (ITP)

Public industry guide; sections on sequencing activities, method, acceptance source, responsibility, control points and records. Reviewed 2026-10-07.

https://www.cqa.org.au/post/guide-how-to-create-an-inspection-and-test-plan-itp

Structure and record-design guidance only. It does not create project criteria, jurisdictional rules or control points.

Topic guidance is provided for orientation only. Confirm applicable jurisdictional adoption, approved design and contract requirements. No cited source substitutes for the complete controlled project documents or licensed standards.