# Structural Steel Fabrication ITP Template

Project-specific baseline for workshop processing, assembly, welding and inspection interfaces, subcontract coating, fabrication records and dispatch to site. It does not certify design, provide a WPS, determine weld/NDT acceptance values, select coatings or create inspection release rights.

| Project | [Enter project / state / parties] |
| --- | --- |
| Package | steel-fabrication |
| Document / revision | [Enter controlled number and revision] |
| Issue purpose | For review - proposed editable baseline |
| Boundary | Complete against project documents; remove out-of-scope activities. |

# Read before use

This is a reusable proposed baseline, not an approved project plan or completed inspection record.

Enter actual acceptance criteria, source revisions/locators, lot basis, frequency, roles and contractual control points from the project. No numeric limit, test result, qualification, signature or client release has been supplied.

Confirm scope and remove or mark conditional rows that do not apply. Resolve missing or conflicting decisions with the assigned project authority.

Complete the matching blank Record Prompts only when actual work occurs; retain source certificates and original specialist reports.

# Project inputs to resolve

Approved structural and steelwork drawings / revisions: [Enter project source / decision] Identify contract drawing register, structural sheets, steel schedules, connection details and controlled revisions.

Specified construction category and design basis: [Enter project source / decision] Enter the category and exact source/decision; do not select a category in this template.

Fabrication, subcontractor and handover boundary: [Enter project source / decision] Identify who details, processes, welds, inspects, coats, transports, erects and supplies records.

Performing, reviewing, witness and release roles: [Enter project source / decision] Keep contractor checks distinct from client/consultant contractual rights; source H/W notice and release arrangements.

Project record, submission and closeout requirements: [Enter project source / decision] Identify required registers, dossier index, report format and handover records.

Steel grade, product and certification requirements: [Enter project source / decision] Use project specification and adopted material standards/editions; preserve source and any exceptions.

Weld category, WPS, personnel evidence and acceptance: [Enter project source / decision] Identify only the contract-specified welding regime, required approvals and evidence.

Specified NDT method, extent, timing and acceptance: [Enter project source / decision] Copy only from the governing project documents; if absent, identify the exact gap.

Project geometry / survey tolerances and evidence: [Enter project source / decision] Cite actual drawing or specification items and survey method; no generic tolerances are supplied.

Specified coating system, preparation, inspection and repair: [Enter project source / decision] Identify applicable paint/galvanizing system and project source; do not assume system or thickness.

# Inspection and Test Plan

Proposed baseline. Replace prompts with controlled project criteria and references before project review.

## FBR-01 · Package definition and submittal readiness

| Inspection / test | Confirm the fabrication lot, downstream erection interfaces and required submissions are defined before steel is released for production. |
| --- | --- |
| Method | Compare contract scope, drawing register, steel schedule, submittal register and supplier/subcontract interfaces; flag unresolved revisions or responsibility gaps. |
| Acceptance condition | The identified lot and interfaces map to the current controlled drawings and specified category; required submissions and unresolved decisions are visible before work proceeds. Project acceptance basis to complete from the controlled source: [Enter Approved structural and steelwork drawings / revisions], [Enter Specified construction category and design basis], [Enter Fabrication, subcontractor and handover boundary]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Fabrication package and submittal register |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-02 · Incoming steel and certificate traceability

| Inspection / test | Verify received steel identity and preserve the link from each project lot or member to its supplied compliance documents. |
| --- | --- |
| Method | Compare purchase/delivery documentation, physical marks or controlled transfer marks, member/heat references and certificates against the project material schedule; document breaks before processing. |
| Acceptance condition | The identified product agrees with the specified material record and its compliance documentation remains traceable through the project's required identification level; gaps are segregated and referred for written disposition. Project acceptance basis to complete from the controlled source: [Enter Steel grade, product and certification requirements]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Incoming material and traceability register |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-03 · Detailing and approved shop information

| Inspection / test | Check shop details used for manufacture against the controlled design information and record resolved design interfaces. |
| --- | --- |
| Method | Review shop drawing, member list, connection/bolt details and revision status against contract drawings and approved design responses; record specific discrepancy references. |
| Acceptance condition | Released shop information identifies the member and connection being made and has the review/approval status required by the contract; unresolved design changes are not silently incorporated. Project acceptance basis to complete from the controlled source: [Enter Approved structural and steelwork drawings / revisions], [Enter Specified construction category and design basis]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Shop drawing review and change register |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-04 · Cutting, drilling and edge preparation

| Inspection / test | Inspect processed components against their identified drawings and fabrication details before assembly obscures the features. |
| --- | --- |
| Method | Identify the member mark; compare cut, hole and edge-preparation features with the cited drawing/detail and approved fabrication information; note the actual inspection evidence and discrepancy location. |
| Acceptance condition | The inspected member and relevant features correspond to the controlled details and specified preparation; any deviation has a traceable approved disposition before incorporation. Project acceptance basis to complete from the controlled source: [Enter Approved structural and steelwork drawings / revisions]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Fabrication processing and dimensional record |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-05 · Joint fit-up and assembly before welding

| Inspection / test | Verify the identified joint preparation and fit-up against its weld detail before welding changes access to the joint. |
| --- | --- |
| Method | Locate the joint on the weld map and compare preparation, alignment, cleanliness, backing and fit-up features that the approved WPS and project detail require; record the observed feature, not a generic pass tick. |
| Acceptance condition | Joint identity, preparation and fit-up match the cited approved detail and applicable WPS requirements; unresolved departures are held for assigned disposition before welding. Project acceptance basis to complete from the controlled source: [Enter Weld category, WPS, personnel evidence and acceptance]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Joint fit-up and weld map record |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-06 · Welding process and weld identity

| Inspection / test | Maintain a traceable record connecting each performed weld to its joint, applicable procedure and production evidence. |
| --- | --- |
| Method | Review the weld map and production record for the actual joint ID, procedure reference, responsible welder/operator evidence required by the project, date/shift, consumable/control records where specified, and any repair link. |
| Acceptance condition | Every recorded weld can be traced to its identified joint and applicable approved process evidence; required records are present and discrepancies or repairs remain linked to the original weld identity. Project acceptance basis to complete from the controlled source: [Enter Weld category, WPS, personnel evidence and acceptance]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Weld production and repair register |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-07 · Completed weld inspection and specified NDT

| Inspection / test | Record visual inspection and only project-specified NDT against the identified weld and acceptance source. |
| --- | --- |
| Method | Identify the weld on the weld map; compare observable weld features with the cited criteria; link any NDT request, report, method, extent and result to that same joint. Preserve the original report. |
| Acceptance condition | The inspection record and any required report identify the weld, method and controlling acceptance reference; required evidence is complete and nonconformances have an assigned disposition and recheck trail. Project acceptance basis to complete from the controlled source: [Enter Weld category, WPS, personnel evidence and acceptance], [Enter Specified NDT method, extent, timing and acceptance]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Weld inspection and NDT report index |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-08 · Trial assembly / fabrication geometry

| Inspection / test | Where required by the project, verify assembly interfaces and measured geometry against identified drawings before disassembly or shipment. |
| --- | --- |
| Method | Record assembly marks and measurement locations; compare actual measured features with the project-nominated drawing dimensions/tolerances and identify instrument/report references. |
| Acceptance condition | The assembly, measurement location and actual observations are traceable to the controlled acceptance source; results outside or without a source are referred for project disposition. Project acceptance basis to complete from the controlled source: [Enter Project geometry / survey tolerances and evidence]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Trial assembly and dimensional survey record |
| Applicability / remarks | Conditional: include where trial assembly or a defined dimensional verification is required by the project. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-09 · Surface preparation, coating and repair interface

| Inspection / test | Verify specified surface treatment evidence and retain identification through subcontract processing and return to the fabricator. |
| --- | --- |
| Method | Compare the coating work order and member marks with specified system documents; review preparation/application/environmental readings and repair records only where required by the project; link subcontract report to each lot/member. |
| Acceptance condition | The delivered coating evidence identifies the specified system, inspected lot/member and source criteria; incomplete, damaged or discrepant areas have traceable project disposition and repair evidence. Project acceptance basis to complete from the controlled source: [Enter Specified coating system, preparation, inspection and repair]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Surface treatment and coating traceability record |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

## FBR-10 · Fabrication dossier and dispatch release interface

| Inspection / test | Compile the required manufacturing evidence and maintain the link from shop lot/member marks to packing and receiving records. |
| --- | --- |
| Method | Reconcile material certificates, traceability, shop drawing revisions, weld map and inspection reports, coating evidence, NCR dispositions and member/packing list against project dossier requirements. |
| Acceptance condition | The required dossier index identifies the supplied member/lot and controlled documents; open exceptions and delivery/erection handover items are clearly listed for assigned project review. Project acceptance basis to complete from the controlled source: [Enter Project record, submission and closeout requirements], [Enter Fabrication, subcontractor and handover boundary], [Enter Approved structural and steelwork drawings / revisions]. |
| Reference / locator | Topic guidance only; see Source Register. Enter the actual project document, revision and locator. |
| Trigger / frequency | Proposed: At the identified activity / item / lot before the next step that would obscure or change the evidence; confirm project-defined coverage and timing. |
| Responsibility | Proposed: Assigned fabricator / erector quality role performs and records; project-assigned reviewer acts only within documented authority. Project role basis: [Enter Performing, reviewing, witness and release roles] |
| Point / external party | TBC; Proposed: [Enter project-assigned reviewing / release authority] |
| Notice / release | Proposed: Confirm project notice recipient, evidence, timing and release authority; no external control point is assigned. |
| Record | Fabrication dossier index and dispatch register |
| Applicability / remarks | Include only when this activity is in the contracted package. Proposed baseline. Confirm applicability and replace with controlled project requirement. |

# Blank matching record prompts

Complete the actual date, observation, result and responsible roles during the work. Blank cells are intentional; this template contains no completed inspection or approval.

## FBR-01 · Package definition and submittal readiness

| Field | Actual entry / evidence |
| --- | --- |
| Package / lot reference |  |
| Drawing and revision |  |
| Detailer / processor / coater / erector interface |  |
| Open decision / action reference |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-02 · Incoming steel and certificate traceability

| Field | Actual entry / evidence |
| --- | --- |
| Member / piece mark |  |
| Heat / batch / source ID |  |
| Specified material designation |  |
| Certificate and source document ref. |  |
| Traceability gap / disposition ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-03 · Detailing and approved shop information

| Field | Actual entry / evidence |
| --- | --- |
| Member / assembly mark |  |
| Shop drawing / revision / detail |  |
| Design drawing / revision / detail |  |
| RFI / design response / approval ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-04 · Cutting, drilling and edge preparation

| Field | Actual entry / evidence |
| --- | --- |
| Member mark |  |
| Cut / hole / edge feature and drawing locator |  |
| Observed dimension / condition and unit |  |
| Measurement method / tool ref. |  |
| Deviation / disposition ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-05 · Joint fit-up and assembly before welding

| Field | Actual entry / evidence |
| --- | --- |
| Weld ID / member and joint locator |  |
| Weld map / drawing revision |  |
| WPS reference / revision |  |
| Observed fit-up feature / condition |  |
| Deviation / disposition ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-06 · Welding process and weld identity

| Field | Actual entry / evidence |
| --- | --- |
| Weld ID / member / location |  |
| WPS / revision |  |
| Welder / operator evidence ref. |  |
| Date / production record ref. |  |
| Repair / reinspection ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-07 · Completed weld inspection and specified NDT

| Field | Actual entry / evidence |
| --- | --- |
| Weld ID / member / location |  |
| Acceptance source / clause |  |
| Visual observation / disposition |  |
| NDT method / report / result ref. |  |
| NCR / repair / recheck ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-08 · Trial assembly / fabrication geometry

| Field | Actual entry / evidence |
| --- | --- |
| Assembly / member marks |  |
| Measurement point / drawing locator |  |
| Observed dimension / unit |  |
| Drawing / tolerance source |  |
| Survey / instrument / report ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-09 · Surface preparation, coating and repair interface

| Field | Actual entry / evidence |
| --- | --- |
| Member / lot mark |  |
| Specified coating system / source |  |
| Subcontractor / process record ref. |  |
| Observed inspection / reading / unit if specified |  |
| Damage / repair / reinspection ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

## FBR-10 · Fabrication dossier and dispatch release interface

| Field | Actual entry / evidence |
| --- | --- |
| Fabrication lot / packing list |  |
| Member marks / quantity basis |  |
| Dossier index / revision |  |
| Open NCR / concession / missing evidence ref. |  |
| Transport / receiving interface ref. |  |
| Date / location / lot |  |
| Actual observation / result / unit |  |
| Original evidence / report reference |  |
| Disposition / corrective action / recheck |  |
| Performed by / date |  |
| Reviewed / decision reference |  |

# Topic guidance sources and limitations

## Australian Steel Institute, Fabrication and Erection

Accessed 2026-10-07; sections Steel distribution (product packaging/marking/traceability), Steel detailing, The fabrication process, Erection of steel structures.

https://steel.org.au/what-we-do/focus-areas/fabrication-and-erection/

Industry process overview supporting distinction between shop fabrication and site assembly, interface handoffs, marking/traceability, bolting or site welding, and alignment. It supplies no universal technical acceptance values, frequencies or contract hold points.

## Australian Steel Institute, Traceability

Accessed 2026-10-07; sections on steel supply chain, material identification through distribution and processing, component traceability and records.

https://www.steel.org.au/what-we-do/focus-areas/traceability/

Industry guidance for preserving a positive link between physical product, markings and compliance documents as steel moves through the supply chain. Not a project specification or universal traceability class.

## Queensland Department of Transport and Main Roads, MRTS78 Fabrication of Structural Steelwork, November 2020; TMR Amendment Register, May 2026

MRTS78 Sections 1, 6–12; active official PDF accessed 2026-10-07. TMR Amendment Register, May 2026, MRTS78 Suite entry records later amendment topics including traceability, weld/process details, fastener scope transfer to MRTS278 and reordered control points: https://www.tmr.qld.gov.au/-/media/busind/techstdpubs/Specifications-and-drawings/Specifications/amendmentregister.pdf?hash=03180BD61BBB010F98A0432974939A51&sc_lang=en.

https://www.tmr.qld.gov.au/-/media/busind/techstdpubs/Specifications-and-drawings/Specifications/2-Bridges-and-Structures/MRTS78.pdf?la=en

Queensland transport/bridge specification example only. Its project-specific scope, registered supplier requirements, numeric criteria and Hold/Witness points do not apply to ordinary building projects by default. Confirm the contract-adopted edition and amendment suite before use.

## Hutchinson Builders, Safety & Quality Planning downloads (Structural Steel ITP and Report examples)

Accessed 2026-10-07; publicly listed structural steel ITP/report examples inspected as broad sequence and record concepts.

https://subbies.hutchies.com.au/resources/videos/safety-and-quality-planning

Industry example supporting separate shop/site work and traceable record concepts only. Original documents are not reproduced; blank example criteria do not set universal acceptance values or rates.

No referenced source substitutes for the actual contract documents, adopted editions or licensed standards. TMR transport requirements and example project control points apply only to their adopting contracts.